Senior Projects

Spring 2022

**Individual** Weekly Report

NAME: Mason Lanham TEAM: Word Data Extractor

Period covered by this report: From February 9th 2022 to February 16th, 2022

**Describe briefly this week’s activities (if any) and estimate the amount of time devoted to each one. MAKE SURE YOU SAVE A COPY OF EACH REPORT.**

1. Research Activities 3 Hours

**Explain:** I read and took notes on some reference documents for the Software Requirements Specification document, including the Python-docx dependencies, formats of Microsoft Word Files, and how to write testable Nonfunctional requirements.

2. Out of class time meeting(s) 3 Hours 20 minutes

**Explain:** We met with Mr. Tang twice and worked on editing our Software Requirements Specification document together.

3. Documentation Activities 7 Hours (other than code documentation)

(e.g., producing requirements document, test plan documentation, project related presentation, etc.)

**Explain:** I recorded the results from our meetings by writing them on paper and then transcribing them to Google Docs. I wrote many use cases for the Software Requirements Specification document. I also wrote multiple Nonfunctional Requirements, and a summarized version of the use cases for the presentation.

4. Design Activities 0 Hours

(e.g. Producing System Architecture/Design, etc.)

**Explain:**

5. Coding Activities (including code documentation) 0 Hours

**Explain:**

6. Testing Activities 0 Hours

**Explain:**

7. Other Project Related Activities 0 Hours

**Explain:**

8. Other Non-project Related Activities 0 Hours

(e.g., reading for/preparing/**non-project related** in-class presentation/report)

**Explain:**

9. My project related planned activities for the coming week are:

Reading and taking notes on Chapter 4 of the textbook.

Completing the Vision and Scope document and presentation.

Reviewing the Vision and Scope document with Mr. Tang